Project Design Phase

Planning Logic

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 6ab6179bdcoae83adb386708 |
| Project Name | Auto Ticket Classification using Flow Designer |

Planning Logic – Definitions

Sprint: A fixed period or duration in which a team works to complete a set of tasks.

Epic: A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

Story: A small task that is part of an Epic.

Story Point: A number that represents how much effort a story takes to complete, usually using a Fibonacci-style scale.

Story Point Scale

| 1 | 2 | 3 | 5 | Storypoint – 5 (1,2,3,5) |
| --- | --- | --- | --- | --- |
| Very Easy task | Normal task | Moderate task | Difficult task | Fibonacci-based effort scale |

Sprint 1  –  Core Ticket Automation

Data Collection / Classification / Routing

| Epic | Story / User Story | Story Point |
| --- | --- | --- |
| Incident Creation (Epic 1) | Creating Incident (USN1) | 2 |
| Ticket Classification (Epic 2) | Classifying Ticket (USN4) | 3 |
| Priority Management (Epic 2) | Setting Priority (USN5) | 3 |
| Assignment & Routing (Epic 3) | Assigning Support Group (USN6) | 3 |

Total Story Points in Sprint 1 = 11

Sprint 2  –  Support Workflow & Administration

Notifications / Resolution / Monitoring

| Epic | Story / User Story | Story Point |
| --- | --- | --- |
| Ticket Status (Epic 4) | Updating Ticket Status (USN2) | 2 |
| Notifications (Epic 4) | Sending Team Notification (USN3) | 2 |
| Support Agent Workflow (Epic 5) | Agent Queue & Resolution (USN7) | 3 |
| Incident Resolution (Epic 5) | Resolving Incident (USN8) | 3 |
| Administration (Epic 6) | Monitoring & Rule Maintenance (USN9) | 5 |
| Future Enhancement (Epic 6) | AI/ML Classification Extension (USN10) | 5 |

Total Story Points in Sprint 2 = 20

Total Story Points

| Sprint 1 | 12 |
| --- | --- |
| Sprint 2 | 20 |
| Total Story Points | 12 + 20 = 32 |
| No. of Sprints | 2 |
| Velocity | 32 / 2 = 16 Story Points per Sprint |

Team velocity = 16 Story Points per Sprint