Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 6ab6179bdcoae83adb386708 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident Creation | USN-1 | As a user, I can create an incident by entering the required ticket details such as short description and description. | 2 | High | Team 6 |
| Sprint-1 | Ticket Classification | USN-4 | As a user, I can have a newly created incident automatically classified using Flow Designer rules. | 3 | High | Team 6 |
| Sprint-1 | Priority Management | USN-5 | As a support team member, I can have the incident priority set automatically based on defined conditions. | 3 | High | Team 6 |
| Sprint-1 | Assignment & Routing | USN-6 | As a support team member, I can have incidents automatically assigned to the appropriate support group. | 3 | High | Team 6 |
| Sprint-2 | Ticket Status & Notifications | USN-2 | As a user, I can view the updated status of my incident and receive relevant status updates. | 2 | Medium | Team 6 |
| Sprint-2 | Ticket Status & Notifications | USN-3 | As a support team member, I can receive a notification when an incident requires attention. | 2 | Medium | Team 6 |
| Sprint-2 | Support Agent Workflow | USN-7 | As a support agent, I can view and work on automatically routed incidents from my queue. | 3 | High | Team 6 |
| Sprint-2 | Administration & Enhancement | USN-9 / USN-10 | As an administrator, I can monitor classification rules and maintain them for future enhancement, including AI/ML integration. | 5 | Medium | Team 6 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | TBD | TBD | TBD | TBD |
| Sprint-2 | 20 | 6 Days | TBD | TBD | TBD | TBD |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Project-specific burndown: Sprint-1 starts with 12 planned story points and Sprint-2 with 20 planned story points. Actual completed points can be updated at each sprint review.

Burndown tracking should be updated against the planned story points and actual completion during each sprint.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

Burndown tracking should be updated against the planned story points and actual completion during each sprint.